Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 16 February 2026s |
| --- | --- |
| Team ID | LTVIP2026TMIDS66271 |
| Project Name | Flavour Fusion: Ai-Driven Recipe Blogging |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Interface Setup | USN-1 | As a user, I can access a Streamlit-based interface to enter a recipe topic and word count. | 2 | High | All Team Members |
| Sprint-1 | Input Validation | USN-2 | As a user, I want the application to validate my inputs before generating the recipe. | 1 | High | All Team Members |
| Sprint-2 | AI Model Integration | USN-3 | As a user, I want the system to generate a recipe blog using the Gemini Flash Lite model. | 3 | High | All Team Members |
| Sprint-2 | Joke Generation | USN-4 | As a user, I want to see a programming joke while the recipe is being generated. | 1 | Medium | All Team Members |
| Sprint-3 | Output Display | USN-5 | As a user, I want to view the generated recipe blog clearly on the screen. | 2 | High | All Team Members |
| Sprint-3 | Deployment | USN-6 | As a user, I want the application to be deployed and accessible through the internet. | 2 | Medium | All Team Members |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | 20 | 4 Days | 28 January 2026 | 31 January 2026 | 20 | 31 January 2026 |
| Sprint 1 | 20 | 4 Days | 28 January 2026 | 31 January 2026 | 20 | 31 January 2026 |
| Sprint 2 | 20 | 8 Days | 02 February 2026 | 09 February 2026 | 20 | 09 February 2026 |
| Sprint 2 | 20 | 8 Days | 02 February 2026 | 09 February 2026 | 20 | 09 February 2026 |
| Sprint 3 | 20 | 7 Days | 12 February 2026 | 18 February 2026 | 20 | 18 February 2026 |
| Sprint 3 | 20 | 7 Days | 12 February 2026 | 18 February 2026 | 20 | 18 February 2026 |